DEPARTMENT OF VETERANS AFFAIRS

RECOVERY ACT PROGRAM-SPECIFIC PLAN

VETERANS HEALTH ADMINISTRATION

GRANTS FOR STATE EXTENDED CARE

JUNE 2010

TABLE OF CONTENTS

1.  Funding Table	3

2.  Objectives	3

3.  Activities	3

4.  Characteristics	4

5.  Delivery Schedule	5

6.  Environmental Review Compliance	5

7.  Measures	5

8.  Monitoring/Evaluation	6

9.  Transparency	6

10.  Accountability	6

11.  Barriers to Effective Implementation	6

12.  Federal Infrastructure Investments	6

Appendix	7

Grants – State Extended Care Funding Table	7

Table 1A – Account Summary	7

Table 1B – Obligations/Gross Outlays – January 2009 through December 2010 ($000)	7

# 1.  Funding Table

A full funding description is provided in the Appendix.

# 2.  Objectives

The American Recovery and Reinvestment Act of 2009 (ARRA or Recovery Act) provides $150 million in funding for Geriatrics and Extended Care (GEC) Grants for State Extended Care.  All of the funds will be awarded to States for new construction and renovation projects selected from the Fiscal Year (FY) 2009 and FY 2010 Priority Lists.

# 3.  Activities

GEC identified State Veterans’ Home construction and renovation projects from the FY 2009 and FY 2010 Priority Lists that were eligible to receive grants from the $150 million in appropriated Recovery Act funds (GEC also identified 7 contingency projects able to meet the Recovery Act requirements).  States were notified by letter of the funding opportunities and informed that the funds will remain available until September 30, 2010.  States were advised of the additional Recovery Act requirements and conditions and were required to certify they would be able to meet these requirements.  Funds are paid out once the States meet all requirements for grant award.   By May 2010, 27 grants were awarded, totaling $122,799,941.  The remaining funds will be obligated by September 30, 2010 with 12 projects from the FY 2010 Priority List.  The table below describes each grant that has received a final award in FY 2009.

Grants for VA Construction of State Extended Care Facilities

Stimulus Expenditure Plan

| Signed as Final Grants |
| --- |
| Federal Application Identification Number | State (Locality) | Description | Final Obligations | Spend Down of ARRA |
|  | 150,000,000 |
| 04-002 | AZ (Tucson) | 180-Bed NHC (New) & 35 Participant ADHC | 17,144,752 | 107,261,672 |
| 09-013 | CT (Rocky Hill) | Domiciliary Renovations - Buildings 2, 3 and 4 | 5,959,863 | 101,301,809 |
| 12-015 | FL (Daytona Beach) | General Renovation & Facility Upgrade | 3,250,000 | 144,031,982 |
| 17-027 | IL (Quincy) | Bus & Ambulance Garage | 643,500 | 143,388,482 |
| 18-003 | IN (Lafayette) | Facility Upgrade | 706,145 | 100,595,664 |
| 19-031 | IA (Marshalltown) | Dining & Activity Room Expansion | 2,248,320 | 147,281,982 |
| 26-016 | MI (Grand Rapids) | Code Fire Suppression, Nurse Call Replacement | 760,099 | 99,835,565 |
| Federal Application Identification Number | State (Locality) | Description | Final Obligations | Spend Down of ARRA |
| 27-022 | MN (Fergus Falls) | Dementia - Special Care Unit - (24 Beds - New) | 6,177,058 | 137,211,424 |
| 29-019 | MO (Cameron) | Emergency Generator, Etc. | 827,801 | 99,007,764 |
| 29-021 | MO (Mexico) | Emergency Generator, Etc. | 1,446,585 | 97,561,179 |
| 29-022 | MO (Mt. Vernon) | Emergency Generator, Etc. | 855,855 | 96,705,324 |
| 29-023 | MO (St. James) | Emergency Generator, Etc. | 558,457 | 96,146,867 |
| 29-024 | MO (Warrensburg) | Emergency Generator, Etc. | 759,785 | 95,387,082 |
| 34-025 | NJ (Paramus) | Multipurpose Room Addition | 1,754,256 | 69,403,091 |
| 36-015 | NY (Stony Brook) | Emergency Generator and System Upgrade | 469,698 | 149,530,302 |
| 37-004 | NC (Kinston) | 100-Bed NHC (New) | 10,745,800 | 84,641,282 |
| 37-005 | NC (Swannanoa) | 100-Bed NHC (New) | 13,483,935 | 71,157,347 |
| 39-021 | OH (Sandusky) | Corridor Renovation | 277,622 | 68,040,771 |
| 39-023 | OH (Sandusky) | Kitchen Upgrade - Secrest Hall | 286,000 | 68,467,882 |
| 39-024 | OH (Georgetown) | Security Upgrades, Phase 1 | 285,134 | 69,117,957 |
| 39-025 | OH (Georgetown) | Security Upgrades, Phase 2 | 364,075 | 68,753,882 |
| 42-021 | PA (Spring City) | 112-Bed DOM Replacement + 8 Additional Beds | 26,791,224 | 41,249,547 |
| 48-009 | TX (Tyler) | 160-Bed NHC (New) | 11,546,795 | 29,702,752 |
| 49-002 | UT (Ogden) | 120-Bed NHC (New) | 12,805,000 | 124,406,424 |
| 51-007 | VA (Roanoke) | General Renovations | 894,178 | 28,808,574 |
| 55-047 | WI (King) | Replace Resident Wandering Monitoring System | 1,289,672 | 27,518,902 |
| 55-049 | WI (King) | Remodel Laundry Facility | 318,843 | 27,200,059 |
|  | Total | 122,353,652 |  |
| *Anticipate award of 12 grants in FY 10, obligating all $150 million |
| **6 contingency projects that have been offered funding for FY 10 and are ready to receive either regular appropriations or ARRA funds if one of the 12 grants does not complete the final requirements. These projects total $36,227,196. |

# 4.  Characteristics

Grant project awards will be made to individual States for up to 65% of project costs (in accordance with 38 Code of Federal Regulations, Part 59).  The tracking of State Extended Care funding will be by the specific Treasury Appropriation Account Symbol (TAFS) assigned to this program (36-0184 2009 \ 2010).  This TAFS was established by the Department of the Treasury to distinguish Recovery Act funds for this program.

# 5.  Delivery Schedule

All projects and their phases will be tracked by GEC with input from the Office of Construction and Facilities Management (OCFM) and the States, and appropriate information on project status will be available on VA’s Recovery Act Web site.  All grants will be obligated by September 30, 2010.

# 6.  Environmental Review Compliance

The Office of GEC, with input from OCFM, and the State Veterans Homes will review all projects for compliance with the National Historic Preservation Act, and other related statutes.  The VA General Counsel determined that the National Environmental Policy Act is not applicable to these projects.  State Veterans Homes Project managers must comply with all pertinent laws, rules, and regulations.

# 7.  Measures

# VHA will use the following performance measure to assess the impact of the Recovery Act funding.  This is a new performance measure.  The previously listed four additional measures were not relevant performance measures applicable to the State Veterans Home Construction Grant Program.

Measure #1

Percent of ARRA funding obligated to ARRA-identified projects ($ millions).

Performance Table

| Targets | Actual |
| --- | --- |
| 2009 | 2010 | 2009 | 2010 |
| ARRA | ARRA | ARRA | ARRA |
| 50% | 100% | 81% | TBD |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Weekly | www.va.gov/recovery | Dollar value of obligations incurred compared divided by total ARRA appropriation ($150M) | Financial Management System | SG 1: Restoration and Improved Quality of Life for Disabled Veterans | SO1.1: Specialized Health Care Services |

Impact of ARRA on Performance

# Recovery funding provides for modification and/or construction of facilities that will provide needed care for Veterans.  VA exceeded its original goal to obligate $75 million in FY 09 and now plans to obligate $28.55 million in FY 10.

# 8.  Monitoring/Evaluation

The performance measure listed above will monitor GEC’s progress in meeting the targeted performance.

# 9.  Transparency

GEC’s funding list is included on VA’s Recovery Web site.  Grants.gov provides information available to the public on grant opportunities including Recovery Act grant opportunities.  Applicants can track the status of their applications using a login function.  Grantors can access applications to their programs, also using a login function. [Note:  To our knowledge, the site does not provide information about grants that have been issued.]  Information regarding project status and jobs created will be reported by States on FederalReporting.gov and published as public record.

# 10.  Accountability

GEC has developed a detailed spend plan and performance measures.  The new performance measure will track the ARRA-funded State Extended Care projects and purchases.  Responsibility for ARRA-related activities will be incorporated in performance assessment of appropriate manager(s).  If measures are not met, assessment will be adversely affected unless there is an appropriate justification for the outcome.

# 11.  Barriers to Effective Implementation

GEC has to rely on the States to meet the regulatory requirements by the established timelines.

# 12.  Federal Infrastructure Investments

Not applicable

# Appendix

## Grants – State Extended Care Funding Table

## Table 1A – Account Summary

|  | TAFS (pick from dropdown) | Appropriated to TAFS ($000s) | Program Allocations |
| --- | --- | --- | --- |
|  |  |  | BA Allocation ($000s) | Program Name |
| One account funding one program | Grants for Construction of State Extended Care (36-0184 2009/2010) | 150,000 | 150,000 | Grants for Construction of State Extended Care |

## Table 1B – Obligations/Gross Outlays – January 2009 through December 2010 ($000)

| Obligations and Planned Gross Outlays ($000s) |
| --- |
| Funding Type | Funding Year | Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec |
| Planned Obligation | 2009 |  |  |  |  |  |  |  |  | 0 | 5 | 5 | 5 |
| Actual Obligation | 2009 |  |  |  |  |  |  |  |  | 0 | 9.9 | 9.9 | 9.9 |
| Gross Outlay | 2009 |  |  |  |  |  |  |  |  | 0 | 0 | 0 | 0 |
| Planned Obligation | 2010 | 5 | 20 | 20 | 20 | 120 | 120 | 120 | 120 | 150 |  |  |  |
| Actual Obligation | 2010 | 122.3 | 122.3 | 122.3 | 122.3 |  |  |  |  |  |  |  |  |
| Gross Outlay | 2010 | 0 | 0 | 0 | 2 | 5.1 | 9.2 | 13.3 | 16.2 | 20.4 |  |  |  |